# PFPFORGE — Go-Live Day

One page, top to bottom. Each step says which doc has the detail if you get stuck. Nothing charges real money until Phase 4, so move through 1–3 without worry.

## Phase 0 — Before you start (5 min)

- You have keys ready: fal.ai key, Stripe account (test + live keys, a $4.99/mo recurring price in both modes), and your domain in Hostinger.

- Optional: a Resend key if you want cross-device email login.

- Decide your real domain name (e.g. siemekpfp.com).

## Phase 1 — Deploy (SETUP.md → "Put the project on Netlify")

- Push the pfp-generator folder to GitHub.

- Netlify → Add new site → Import from GitHub. Build command: blank. Publish dir: .

- Site loads. Free forge works (upload → aesthetic → Forge → Download).

- Blog loads at /blog/.

## Phase 2 — Wire the backend in TEST MODE (SETUP.md → env vars + webhook)

Set these in Netlify → Site configuration → Environment variables:

- FAL_KEY

- STRIPE_SECRET_KEY = sk_test_…

- STRIPE_PRICE_ID = test-mode $4.99/mo price

- SESSION_SECRET = long random string (openssl rand -hex 32)

- STRIPE_WEBHOOK_SECRET = from the webhook below

- RESEND_API_KEY = optional

In index.html:

- Set STRIPE_PK to your pk_test_… key

- Set USE_AI = true

Stripe webhook (SETUP.md → "Create the Stripe webhook"):

- Add endpoint → https://<your-site>.netlify.app/.netlify/functions/stripe-webhook

- Events: checkout.session.completed, customer.subscription.updated, customer.subscription.deleted, invoice.payment_failed

- Copy whsec_… into STRIPE_WEBHOOK_SECRET, redeploy.

## Phase 3 — Test the money flow (TESTS.md — run ALL of it)

Use Stripe test card 4242 4242 4242 4242.

- A. Free tier works, no login.

- B. AI is gated — direct call returns 401; faking localStorage unlocks nothing.

- C. Checkout → success → Pro unlocks → Forge now uses real AI.

- D. Webhook delivery shows 200 in Stripe; no function errors in Netlify.

- E. Manage/cancel via the portal flips you back to locked.

- F. (If Resend set) email login link works; a non-subscriber email unlocks nothing.

➜ Do not continue until every box in Phase 3 is checked.

## Phase 4 — Go live (this starts charging real cards)

- index.html STRIPE_PK → your pk_live_… key (confirm it's the live one).

- Netlify STRIPE_SECRET_KEY → sk_live_…, STRIPE_PRICE_ID → live price.

- Re-create the webhook in live mode; update STRIPE_WEBHOOK_SECRET.

- Enable PayPal in Stripe → Payment methods, plus recurring payments (PayPal approval can take up to ~5 business days).

- Redeploy.

## Phase 5 — Connect the domain (DOMAIN.md)

- Netlify → Domain management → Add your domain.

- Hostinger DNS: A @ → 75.2.60.5 and CNAME www → <your-site>.netlify.app (replace the old Hostinger records; leave MX/TXT alone).

- Wait for Netlify to verify + issue HTTPS (up to ~24h, usually faster).

- Update Stripe webhook URL to the real domain.

- Replace YOURDOMAIN.com in sitemap.xml, robots.txt, and the canonical/og: tags in index.html + /blog/*.

## Phase 6 — AdSense + traffic (SETUP.md → AdSense)

- Add your ca-pub-… script in <head>; paste ad-unit code into the ad slots.

- AdSense: Verify + Request review.

- Submit https://yourdomain.com/sitemap.xml in Google Search Console.

- Make your first Pinterest pins in Kittl (trending keywords → link to the site).

## If something breaks

Instant rollback: set USE_AI = false in index.html and redeploy. The site falls back to the free in-browser filter for everyone and stops all AI spend — without taking the site down. Then debug with TESTS.md's troubleshooting list.

## The one rule

Your live publishable key is already in index.html. Real cards and PayPal get charged the moment Phase 4 ships. Finish Phase 3 in test mode first — always.